Below are 40 original, PSM‑style multiple‑choice questions derived from the Scrum Guide, followed by answer keys and clear explanations.
They are conceptual, not memorization‑based, and reflect how Scrum.org assessments think, without reusing proprietary questions.

# ✅ Scrum Multiple‑Choice Questions (PSM‑Style)

## Scrum Foundations

### 1. What are the three pillars of empiricism in Scrum?

A. Transparency, adaptation, inspection
B. Inspection, transparency, adaptability
C. Transparency, inspection, adaptation
D. Planning, execution, review

✅ Correct: C

Explanation:
Scrum is based on empiricism, which relies on transparency, inspection, and adaptation to manage complexity.

### 2. How does Scrum address complex problems?

A. By detailed upfront planning
B. By empirical process control
C. By strict role definitions
D. By predictive documentation

✅ Correct: B

Explanation:
Scrum uses empiricism—frequent inspection and adaptation—to deal with complexity, rather than prediction.

### 3. What is the purpose of Scrum values?

A. To define engineering practices
B. To improve technical excellence
C. To guide Scrum Team behavior
D. To replace organizational values

✅ Correct: C

Explanation:
Commitment, Focus, Openness, Respect, and Courage enable Scrum to work effectively when lived by the Scrum Team.

### 4. Why does Scrum intentionally remain incomplete?

A. To allow PMOs to fill gaps
B. To encourage specific tools
C. To allow adaptation to context
D. To reduce documentation

✅ Correct: C

Explanation:
Scrum defines what is essential, leaving room for teams to adapt practices based on context.

### 5. What does Scrum require instead of following a defined process?

A. Predictive planning
B. Continuous documentation
C. Empirical thinking
D. Functional hierarchies

✅ Correct: C

Explanation:
Scrum replaces defined processes with empirical thinking and frequent feedback.

## Scrum Team & Accountabilities

### 6. What makes up a Scrum Team?

A. Project Manager, Developers, QA
B. Product Owner, Developers, Scrum Master
C. Business Analyst, Team Lead, Developers
D. Product Manager and Engineers

✅ Correct: B

### 7. Why does Scrum prohibit sub-teams?

A. To reduce specialization
B. To enforce equality
C. To increase accountability
D. To promote cross-functionality

✅ Correct: D

Explanation:
Scrum Teams are cross‑functional, enabling them to deliver value without external dependencies.

### 8. Who is accountable for maximizing product value?

A. Developers
B. Scrum Master
C. Stakeholders
D. Product Owner

✅ Correct: D

### 9. Who decides how work is accomplished?

A. Product Owner
B. Scrum Master
C. Developers
D. Stakeholders

✅ Correct: C

Explanation:
Only Developers decide how to turn Product Backlog items into a Done Increment.

### 10. How does the Scrum Master serve the organization?

A. By managing scope and budget
B. By ensuring compliance
C. By enabling Scrum adoption
D. By reporting progress

✅ Correct: C

## Product Owner Focus

### 11. What does “maximizing value” primarily mean?

A. Delivering the most features
B. Delivering outcomes, not output
C. Meeting every request
D. Finishing all backlog items

✅ Correct: B

### 12. Who is responsible for Product Backlog ordering?

A. Scrum Team
B. Stakeholders
C. Product Owner
D. Scrum Master

✅ Correct: C

### 13. Can a Product Owner delegate backlog ordering?

A. Yes, permanently
B. Yes, but remains accountable
C. No, never
D. Only to the Scrum Master

✅ Correct: B

### 14. What best describes a Product Goal?

A. A Sprint commitment
B. A long-term objective
C. A stakeholder wish list
D. A release plan

✅ Correct: B

### 15. Why is transparency critical for Product Backlog effectiveness?

A. Enables estimation accuracy
B. Enables trust and inspection
C. Reduces documentation
D. Simplifies refinement

✅ Correct: B

## Developers & Increment

### 16. What does self-managing mean?

A. Choosing what work to do
B. Managing budgets
C. Working without deadlines
D. Reporting to stakeholders

✅ Correct: A

### 17. What must be true of every Increment?

A. Released
B. Shipped
C. Valuable and usable
D. Fully documented

✅ Correct: C

### 18. Who owns the Definition of Done?

A. Product Owner
B. Scrum Team
C. Developers
D. Organization

✅ Correct: C

### 19. Why does Scrum require a Definition of Done?

A. To enforce quality
B. To support transparency
C. To reduce estimation risk
D. To meet compliance

✅ Correct: B

### 20. Can Developers change the Sprint Backlog?

A. No
B. Only during Planning
C. Yes, as needed
D. Only with PO approval

✅ Correct: C

## Scrum Events

### 21. What is the Sprint primarily for?

A. Completing tasks
B. Inspecting progress
C. Delivering value
D. Planning releases

✅ Correct: C

### 22. Why are Sprints timeboxed?

A. For efficiency
B. To enforce deadlines
C. To enable frequent inspection
D. To reduce cost

✅ Correct: C

### 23. When can a Sprint be cancelled?

A. When work is complete
B. When budget expires
C. When Sprint Goal becomes obsolete
D. By Developers

✅ Correct: C

### 24. What are outcomes of Sprint Planning?

A. Sprint Goal and Sprint Backlog
B. Task list and estimates
C. Release plan
D. Burndown chart

✅ Correct: A

### 25. Why is the Daily Scrum limited to 15 minutes?

A. Prevents micromanagement
B. Encourages focus
C. Enables inspection and adaptation
D. Saves cost

✅ Correct: C

## Sprint Review & Retrospective

### 26. What is the Sprint Review focused on?

A. Status reporting
B. Inspecting Increment and adapting backlog
C. Team performance
D. Compliance checks

✅ Correct: B

### 27. Who attends the Sprint Review?

A. Scrum Team only
B. Scrum Team and stakeholders
C. Developers and stakeholders
D. Product Owner only

✅ Correct: B

### 28. What is the primary outcome of a Sprint Review?

A. Acceptance
B. Feedback
C. Adjusted Product Backlog
D. Metrics

✅ Correct: C

### 29. What should be discussed in a Retrospective?

A. Stakeholder complaints
B. Product features
C. Process and teamwork
D. Business strategy

✅ Correct: C

### 30. How should improvement actions be handled?

A. Added to Product Backlog
B. Logged separately
C. Included in next Sprint
D. Sent to management

✅ Correct: C

## Artifacts & Common Misunderstandings

### 31. Which artifact includes a commitment to value?

A. Sprint Backlog
B. Product Backlog
C. Increment
D. Product Goal

✅ Correct: D

### 32. Is velocity required in Scrum?

A. Yes
B. Only for estimation
C. No
D. Only in scaled Scrum

✅ Correct: C

### 33. Can Scrum be used outside software?

A. No
B. Only IT
C. Yes, for complex work
D. Only product development

✅ Correct: C

### 34. What happens if stakeholders request changes during the Sprint?

A. Sprint is cancelled
B. Developers ignore them
C. Product Owner renegotiates scope
D. Changes are added immediately

✅ Correct: C

### 35. Why is transparency of artifacts critical?

A. Improves estimation
B. Enables empiricism
C. Reduces conflict
D. Aligns budgets

✅ Correct: B

### 36. What best describes Scrum’s approach to roles?

A. Specialized
B. Functional
C. Accountabilities
D. Hierarchical

✅ Correct: C

### 37. What defines “Done”?

A. Product Owner approval
B. Sprint completion
C. Definition of Done
D. Stakeholder sign-off

✅ Correct: C

### 38. When can the Sprint Goal change?

A. Anytime
B. Only by Product Owner
C. Never
D. Rarely, if necessary

✅ Correct: D

### 39. Who ensures Scrum is understood and enacted?

A. Product Owner
B. Developers
C. Scrum Master
D. Management

✅ Correct: C

### 40. Why does Scrum not prescribe engineering practices?

A. To reduce complexity
B. To avoid responsibility
C. To allow context-based choices
D. To defer to management

✅ Correct: C